CustomerGraph AI - BRD vs Current Code Status and Task List

Based on uploaded BRD + current backend code ZIP, app.py, and requirements.txt

Simple summary: Current code is mainly Day 1-Day 4 backend foundation. Auth, JWT login flow, SQLite auth tables, RBAC planning, CORS, logging, and health endpoints are done. The main BRD product features like Neo4j customer graph, customer profile, health score, risk detection, agents, chatbot, dashboard, and business workflows are still pending.

| Area | BRD Meaning | Status | Reason |
| --- | --- | --- | --- |
| Overall BRD core product | Customer 360 + Neo4j + AI agents + dashboard | Pending | Only planning/foundation exists. Business domain APIs are not implemented yet. |
| Backend foundation | FastAPI app, settings, CORS, logging, API router, health endpoint | Complete | Backend can start and expose Day 1-Day 4 endpoints. |
| Security foundation | RBAC planning, protected modules, roles, auth design, JWT login | Mostly Complete | Real auth exists, but RBAC enforcement still needs to be applied on future business APIs. |
| Neo4j readiness | Neo4j env placeholders | Partial | Config placeholders exist, but driver/session/repository/schema/seed are not implemented. |
| AI/business features | Health score, risk, NBA, agents, chatbot, dashboards | Pending | No business implementation found in current code. |

# 1. What is Complete Now

| ID | Completed Item | Status | What is done | Next Action |
| --- | --- | --- | --- | --- |
| C-01 | FastAPI backend app setup | Complete | App entrypoint exists with FastAPI, router registration, root endpoint, health endpoint, CORS middleware, and request logging. | Keep as foundation. |
| C-02 | Project structure | Complete | Folders exist for api, core, db, models, schemas, services, and agents. | Use this structure for next business modules. |
| C-03 | Runtime config | Complete | Settings include app config, JWT config, database URL, and Neo4j placeholders. | Add production .env and Neo4j validation later. |
| C-04 | Roles planning | Complete | Roles are defined: admin, sales executive, account manager, support agent, customer success manager, manager. | Use these roles in protected business routes. |
| C-05 | Protected module planning | Complete | Modules are defined for auth, customers, dashboard, health/risk, support, sales/renewal, agents, chatbot, audit. | Attach module-level authorization decorators/dependencies later. |
| C-06 | RBAC permission matrix | Complete for planning | can_access and validation helper exist for role/module access checks. | Convert from test helper to real FastAPI dependency. |
| C-07 | Auth design endpoints | Complete | Day 3 endpoints return user model plan, password plan, token flow, login flow, and schema validation. | Useful for demo/explanation only. |
| C-08 | Real authentication APIs | Complete | bootstrap-admin, login, refresh, logout, and me endpoints exist. | Add tests and frontend login later. |
| C-09 | SQLite auth storage | Complete | users and refresh_tokens tables are created for local auth. | Good for MVP auth; not for customer business data. |
| C-10 | JWT/password security helpers | Complete | Password hashing, refresh token hashing, access token creation, token verification, expiry checks exist. | Move to stronger secret handling before production. |
| C-11 | Request logging | Complete foundation | Every request gets request id and process time headers. | Add business audit logs later. |

# 2. What is Partially Complete

| ID | Area | Status | Current State | Task Needed |
| --- | --- | --- | --- | --- |
| P-01 | BRD/MVP scope freeze | Partial | MVP features are listed in code, but most are not implemented. | Use this as checklist for Day 5 onward. |
| P-02 | Neo4j setup | Partial | Only URI/user/password/database settings exist. | Install neo4j driver, create graph client, add connection health endpoint. |
| P-03 | Agents module | Partial | agents package exists only as an empty placeholder. | Create Customer Summary, Risk, Support Priority, Sales Opportunity, Renewal, Payment Risk, NBA agents. |
| P-04 | Protected modules/RBAC | Partial | Roles and permission matrix exist, but business APIs are not protected because business APIs do not exist yet. | Add get_current_user + require_module dependency. |
| P-05 | Audit/security NFR | Partial | Request logs exist, auth exists, but business action audit trail is missing. | Create audit_events table/API/service. |
| P-06 | Human-in-the-loop rule | Partial planning only | BRD says humans should approve/reject AI suggestions, but no approval workflow exists. | Create recommendation table with approve/reject status. |

# 3. BRD Functional Requirement Status

| FR ID | BRD Requirement | Status | Reason | Implementation Task |
| --- | --- | --- | --- | --- |
| FR-01 | Store customer data in connected graph structure | Pending | No Neo4j driver, graph schema, repositories, or seed data implemented. | Create Neo4j graph layer and seed data. |
| FR-02 | Display complete customer profile | Pending | No customer profile API/UI implemented. | Build customer list and customer detail APIs. |
| FR-03 | Calculate customer health score | Pending | No score logic implemented. | Build health score service using usage, tickets, invoices, renewal. |
| FR-04 | Detect high-risk customers | Pending | No risk detection service/API implemented. | Build risk rules and risk customers endpoint. |
| FR-05 | Summarize customer history using AI | Pending | No LLM/AI summary agent implemented. | Build Customer Summary Agent with graph context. |
| FR-06 | Recommend next best action | Pending | No recommendation engine implemented. | Build Next Best Action rules + reason output. |
| FR-07 | Show open support tickets per customer | Pending | No ticket data model/API implemented. | Add Ticket nodes and API. |
| FR-08 | Show invoice and payment status | Pending | No invoice/payment model/API implemented. | Add Invoice nodes and API. |
| FR-09 | Identify upsell and renewal opportunities | Pending | No sales/renewal service implemented. | Add renewal and upsell rules. |
| FR-10 | Ask questions using AI chatbot | Pending | No chatbot API implemented. | Build graph-backed chatbot endpoint. |
| FR-11 | Show reasons behind recommendations | Pending | No recommendation output exists. | Every risk/NBA/upsell result must include reason list. |
| FR-12 | Allow users to approve/reject suggested actions | Pending | No approval workflow or persistence exists. | Create recommendation approval API. |

# 4. Pending Development Task List - Suggested Order

| Task ID | Task Name | Priority | What to Build | BRD Link |
| --- | --- | --- | --- | --- |
| T-05 | Neo4j foundation | High | Add neo4j dependency, graph config validation, driver/session manager, /graph/health endpoint. | FR-01 |
| T-06 | Graph schema design | High | Define nodes: Customer, Contact, Product, Ticket, Invoice, Contract, Employee, Meeting, Feedback. | FR-01 |
| T-07 | Mock/sample data | High | Create sample CSV/JSON data and seed script for demo customers. | FR-01 |
| T-08 | Neo4j seed loader | High | Load customers, products, tickets, invoices, employees, contracts, meetings into graph. | FR-01 |
| T-09 | Customer profile APIs | High | GET /customers, GET /customers/{id}, show overview + relationships. | FR-02 |
| T-10 | Support ticket APIs | High | Show open/critical tickets for customer and support summary. | FR-07 |
| T-11 | Invoice/payment APIs | High | Show delayed invoices, payment status, overdue amount. | FR-08 |
| T-12 | Product usage APIs | High | Show product usage, drop %, growth %, plan limits. | FR-02/03 |
| T-13 | Health score engine | High | Calculate Good/Medium/High/Critical using tickets, usage, invoice delay, renewal date, feedback. | FR-03 |
| T-14 | Risk detection engine | High | Detect high-risk customers and generate clear risk reasons. | FR-04/11 |
| T-15 | Next Best Action engine | High | Recommend follow-up, escalation, training, renewal reminder, account manager assignment, upsell. | FR-06/11 |
| T-16 | Support Priority Agent | Medium | Prioritize tickets using customer value, renewal date, severity, repeated complaints. | FR-07/11 |
| T-17 | Sales Opportunity/Renewal Agent | Medium | Find upsell/cross-sell and renewal follow-up opportunities. | FR-09/11 |
| T-18 | Customer Summary Agent | Medium | Generate meeting brief/customer summary from graph data. | FR-05 |
| T-19 | Manager Insight Agent | Medium | Leadership summary: revenue at risk, risky accounts, renewal trends. | FR-05/06 |
| T-20 | Graph chatbot API | High | Ask customer questions and answer only from Neo4j data with reasons. | FR-10/11 |
| T-21 | Dashboard metrics APIs | High | Total customers, high-risk customers, upcoming renewals, critical tickets, delayed invoices, upsell opportunities, revenue at risk. | Dashboard |
| T-22 | Risk customers page API | Medium | Customer name, risk level, reason, owner, renewal date, recommended action. | Dashboard |
| T-23 | Sales opportunities page API | Medium | Current product, suggested product, reason, confidence, next step. | Dashboard |
| T-24 | Human approval workflow | Medium | Approve/reject AI recommendations and store decision history. | FR-12 |
| T-25 | Business audit logs | Medium | Log generated recommendations, approvals, rejections, user id, timestamp. | NFR/Security |
| T-26 | RBAC enforcement | High | Protect all business APIs using JWT current user + module permission dependency. | NFR/Security |
| T-27 | API tests/Postman collection | Medium | Create demo-ready test steps for auth, graph seed, profile, health, risk, chatbot. | Quality |
| T-28 | React frontend later | Medium | Login screen, protected dashboard, customer profile, risk page, opportunity page, AI chat page. | Dashboard |

# 5. MVP Phase Status

| MVP Phase | Status | Current Reason | Recommended Action |
| --- | --- | --- | --- |
| Phase 1: Basic Customer Graph | Pending | No sample customer graph, Neo4j storage, customer profile implementation yet. | Start next. This is the most important next phase. |
| Phase 2: Customer Health and Risk | Pending | Health score and high-risk customer logic not implemented. | Do after graph/profile/tickets/invoices/usage exist. |
| Phase 3: AI Agents | Pending | Agent package is present but agents are not implemented. | Build after deterministic rules are working. |
| Phase 4: AI Chatbot | Pending | No graph-backed natural language chatbot. | Build after graph queries and customer APIs are stable. |
| Phase 5: Business Dashboard | Pending | No business dashboard APIs/UI yet. | Build backend metrics first, React UI later. |

# 6. Demo Readiness

| Demo Area | Explanation |
| --- | --- |
| Can demo now | Backend running, /health, Day 1 scope/roles/permissions, Day 2 setup, Day 3 auth design, Day 4 auth runtime, bootstrap admin, login, refresh, logout, /me. |
| Cannot demo yet | Customer profile, Neo4j graph, risk score, high-risk customers, support/invoice/usage views, AI summary, chatbot, dashboard metrics, approval workflow. |
| Best next demo milestone | Neo4j seed data + customer profile API + health/risk API. After this, the project will look like actual Customer 360 instead of auth-only foundation. |